Club ex meeting notes

15.03.2021 - Scrum Master: Joel. Attendees: Michael, Joel

* Michael and Joel collaborated on the requirements document via google docs.
* Michael added to-do’s on Kanban board in Github

16.03.2021 - Scrum Master: Joel. Attendees = Michael, Joel, Paula

* Paula caught up on project
* Paula assigned to do wireframes
* Team will create gant chart of CPM chart
* Michael: creating team contract, update Kanban with To-do’s
* Joel: creating django project file and updating repository read-me for dev/virtual env procedures.
* Paula: beginning work and research on wireframes.

17.03.2021 - Scrum Master: Joel. Attendees = Michael, Joel, Paula

* Joel working on admin form login page
* Paula continuing work on wireframes, finishing written assessment

18.03.2021 - Scrum Master: Joel. Attendees = Michael, Joel

* Joel having issues with views.py on the project landing page.
* Michael will go over project requirements with Subash tomorrow